# Executive Summary

In February of 2025, the City of Huron, California (the City) disseminated a request for proposals to compile its first ever Climate Vulnerability Assessment and Adaptation Plan (CVAAP). This CVAAP assesses the vulnerabilities, capacities, and opportunities for the City of Huron in adapting to and addressing the impacts of climate change, particularly as it relates to infrastructure and community resources.

The City of Huron is located in Fresno County, within the San Joaquin Valley’s vast west side region. The City is nine miles east of Interstate 5 (I-5) and three miles south of Highway 198. Lassen Avenue (Highway 269), the City’s main thoroughfare, runs north and south, providing easy access for local produce to major markets. The local economy is primarily based in agriculture and ag-related businesses.

The recommendations put forth in this document were informed by a methodical, multi-phase process that began in June of 2025 and concluded in March of 2026. The methodology integrated a literature review and comparative analysis, rigorous research, a feasibility study, a cost-benefit analysis, community engagement and workshops, stakeholder interviews, and data collection and analysis combined with hazard mapping. The consulting team arranged three touchpoints with the Huron community, in which the team members visited the City to engage residents and stakeholders. These touchpoints ensured all final recommendations were tailored to community needs and aligned with the City’s capacities.

Huron’s vulnerabilities to global climate change, extreme heat, flooding, drought, and air quality were assessed, including their impacts on public health and safety, agriculture, drainage systems, transportation, energy, and water quality. The following table summarizes the primary climate change impacts facing the City, identified through stakeholder interviews, community engagement, and literature reviews. Existing programs and policies are included to highlight current efforts and inform future adaption strategies.

#### Summary of Huron’s Vulnerabilities and Capabilities

| Topic | Key Impacts | Existing Programs/Policies |
| --- | --- | --- |
| Global Climate Change | The impacts of global climate change are projected to worsen, although the extent of future impacts will depend on today’s actions. Public health and safety, agriculture, transportation, and energy are all affected by global climate change. | Solar Energy; Huron Community Health and Empowerment Committee; City App; Ord. 163; Ord. 122; Ord.194 § 844, 1983 |
| Extreme Heat | Every year, extreme heat kills hundreds in the United States and causes many more serious illnesses. Huron is no exception to this shift; temperatures are rising in the City, and the number of days over 100 degrees Fahrenheit are increasing too. Public health and safety, agriculture, transportation, and energy are all affected by extreme heat. | Cooling Center; Water Refill Stations; Bus Shelters |
| Flooding | Climate change has already made the risk of catastrophic flooding in California twice as likely, and future warming is projected to worsen flood risk. Much of Huron is situated within a 500-year floodplain, and Arroyo Pasajero is prone to flooding Lassen Avenue leading into Huron. Public health and safety, agriculture, drainage systems, transportation, and energy are all affected by flooding. | Vegetative Medians; Ord. 178 (part), 1981; Ord. 332 § 5 (part), 2001; Ord. 194 § 823, 1983 |
| Drought | While drought is a natural component of the state’s climate, drought periods are becoming more intense due to climate change and associated warming. Public health and safety, agriculture, energy, and water quality, are all affected by drought. | Recycled Water Fields; Graywater Installation Training; Ord. No. 374, § 3, 6-20-2018; Ord. 178 (part), 1981 |
| Air Pollution | The San Joaquin Valley’s topography traps pollution from vehicles, oil and gas production, agriculture, and wildfires, contributing to some of the worst air quality in the country. Public health and safety and agriculture are affected by air pollution. | Huron Police Department Electric Vehicles (EVs); EV Chargers; LEAP Institute EV Fleet; LEAP Institute E-Bike Lending Library; Dirt Alleyways; Bike Lanes on Lassen Avenue; Air Quality Monitors; Ord. 114 §7, 1971; Ord. No. 379, § 2, 9-18-2019 |

Incorporating findings from vulnerability assessments, capability assessments, feasibility studies, and benefit-cost analyses, the consulting team developed 17 climate adaptation and mitigation strategies for the City of Huron, along with implementation timelines and partners.

#### Summary of Recommendations and Implementation Strategies

| Strategy | Timeline | Implementation Partners (City and Local Partners) |
| --- | --- | --- |
| Strategy 1.1: City-Wide Mutual Aid Network | 4-6 years | City Administration Community Partners - CBOs, small businesses, schools, etc. |
| Strategy 1.2: Digital Marquee Alerts | 1-3 years | Public Works Implementation partners - Fresno County OES - Caltrans |
| Strategy 1.3: Huron Public Library Sustainability Programming | 7-9 years | Huron Public Library Staff |
| Strategy 1.4: Emergency Preparedness Plan | 1-3 years | City Administration, Huron Police Department, CAL FIRE Fresno County, Fresno County OES |
| Strategy 2.1: Promote Trees and Green Spaces | 1-3 years | Public Works Implementation Partners - Tree People |
| Strategy 2.2: Shaded and/or Cooling Bus Shelters | 4-6 years | City Administration Implementation Partners - FCRTA |
| Strategy 2.3: Cool Roof Ordinance | 1-3 years | City Council Implementation Partners - Local developers and roofing contractors |
| Strategy 2.4: Cool Pavement | 7-9 years | Public Works Implementation Partners - Caltrans - Fresno COG |
| Strategy 3.1: Center Median Drainage Along Lassen Ave | 1-3 years | Public Works Implementation Partners - Tree People - Caltrans |
| Strategy 3.2: Permeable Pavement/Pavers | 4-6 years | Public Works |
| Strategy 3.3: Low-Cost Flood Sensors | 7-9 years | Public Works Implementation Partners - Caltrans - California Department of Water Resources |
| Strategy 4.1: Bioretention Basin | 7-9 years | Public Works Implementation Partners - California Department of Water Resources - Local landscaping companies |
| Strategy 5.1: Non-Emergency City Vehicle Electrification | 10+ years | City Council, Public Works, Sanitation, and Park and Recreation Implementation Partners: - Caltrans - PG&E |
| Strategy 5.2: Clean Off-Road Equipment | 7-9 years | City Administration Implementation Partners - California Farmworker Foundation - SEEN |
| Strategy 5.3: Distributed Energy Storage Systems (DESS) for EV Charging | 7-9 years | City Administration Implementation Partners: - California Energy Commission - Local contractors |
| Strategy 5.4: Classroom Air Purification Ordinance | 4-6 years | City Council Implementation Partners - Coalinga-Huron Unified School District - SEEN |
| Strategy 5.5: Clean Air Center | 1-3 years | City Administration, John Palacios Community Center Staff |

This plan also outlines various relevant public and private grant opportunities for Huron to explore as it seeks to adapt to the impacts of climate change. Huron can seek out local, state, and federal funding, as well as philanthropic grant opportunities. Combining funds from various sources can be a valuable strategy for small communities seeking to take on larger-scale projects.

Throughout the implementation of this plan and beyond, it will be essential to continue maximizing accessibility for all residents, including youth, farmworkers, elders, people experiencing homelessness, and low-income families. This includes prioritizing equity by ensuring that those most vulnerable to climate impacts are protected and meaningfully included in decision-making. Additionally, limited technological literacy within the Huron community will continue to require diverse and creative communication infrastructure.

The recommendations and implementation plan put forth in this document are a starting point for Huron, meant to grow and evolve as the City’s priorities and needs change over time. For all those who call Huron home, we hope this plan offers relevant, practical solutions that make the City a safer, healthier, and more sustainable place to live, both now and into the future.